Cognize Scrum Plan (Week 5) James Tenant

Joel Sojan Jeffrey Yue

Sohail

Abel Asrese

Goal:

The Cognize app should improve user experience and accessibility with the app by including new features to promote user engagement with this app.

User Stories to be Completed:

* As a user, I want to be able to search quizzes by a substring of the name instead of typing the prefix of the quiz topic (Joel) (3)
* As a user, I want to be able to see the number of quizzes completed as points when I view my profile (Joel) (5)
* As a user, I want to be able to be able to publish my quizzes (Abel) (5)
* As a user, I want to take quizzes with a free response or other formats other than just multiple choice quizzes (5)
* As a user, when I get a quiz question wrong I want to be able to see an explanation of what I did wrong/ how to get the correct answer (using chatGPT or other systems) (Sohail) (7)
* As a user, I want to be able to install the app from the Google/ Apple Playstore (ensure the Cognize app is deployed on these platforms) (5)
* As a user, I want to see a more professional logo for the Cognize app (Jeffrey) (2)

User Stories Completed/ In Progress:

* As a user, I want to be able to search quizzes by a substring of the name instead of typing the prefix of the quiz topic (Joel) (3)
* As a user, I want to be able to see the number of quizzes completed as points when I view my profile (Joel) (5)
* As a user, I want to be able to be able to publish my quizzes (Abel) (5)
* As a user, when I get a quiz question wrong I want to be able to see an explanation of what I did wrong/ how to get the correct answer (using chatGPT or other systems) (Sohail) (7)
* As a user, I want to see a more professional logo for the Cognize app (Jeffrey) (2)

Scrum Board:

<https://github.com/users/jorahty/projects/3>