Cognize Scrum Plan (Week 3) James Tenant

Joel Sojan Jeffrey Yue

Sohail

Abel Asrese

Goal:

The Cognize app should improve user experience and accessibility with the app by including new features to promote user engagement with this app.

User Stories to be Completed:

* As a user, I want to access the Search Bar for looking up Quizzes (Joel) [5]
* As a user, I want to see an Improved Login Page (with more details) (Jeffrey) [3]
* As a user, I want to adjust screen size for Screen Stretching on IOS/Android devices (James) [3]
* As a user, I want to see additional details for the About page (Jeffrey) [2]
* As a user, I want to adjust button animations (James) [3]
* As a user, I want to see a more professional logo for the Cognize app (Jeffrey) (2)

User Stories Completed/ In Progress:

* As a user, I want to see a deployed Cognize Screen (James) [5]
* As a user, I want to see an About Cognize Screen (Jeffrey) [1]
* As a user, I want to show the total number of completed quizzes (Joel) [2]
* As a user, I want to see the username and profile on the profile screen (Joel) [3]
* As a user, I want to see the quiz page, start, in progress, and finished quiz (James) [7]
* As a user, I want to be able to fetch quiz data from FireStore (Jeffrey) [3]
* As a user, I should be able to see the topics from FireStore (James) [3]
* As a user, I want to see a user profile in the top right corner, and clicking on this shows profile stats (Joel) [4]

Scrum Board:

<https://github.com/users/jorahty/projects/3>